Construction Runoff Stormwater Process

Existing Process

Consultant provides plans and SWPPP

SWPPP is signed and sent to TDEC for Notice of Coverage

MTSU gets approval from TDEC

Contractor submits plans to City w/SWPPP for grading permit

City of Murfreesboro approves plans and coordinates a pre-construction meeting with MTSU and MTSU contractor. City provides changes to the SWPPP and checklist

Contractor may begin work. Within 30 days City inspector does a monthly inspection (any issues are reported to MTSU Director of Construction Management)

Contractor must do a twice-weekly inspection

MTSU Process

Consultant provides plans and SWPPP with new project checklist

SWPPP is submitted to 3rd party for review – SWPPP and plans are submitted to City of Murfreesboro for review with no grading permit

SWPPP is signed and sent to TDEC for Notice of Coverage

MTSU gets approval from TDEC

Contractor submits plans to City w/SWPPP for grading permit

City of Murfreesboro approves plans and coordinates a pre-construction meeting with MTSU and MTSU contractor. City provides changes to the SWPPP and checklist

Contractor may begin work. Within 30 days City inspector does a monthly inspection (any issues are reported to MTSU Construction)

University must do a site assessment (by designer within 30days (twice-weekly form))

University must do a monthly audit every month (monthly audit form) – City inspector inspects the sites.

Contractor must do a twice-weekly inspection (twice-weekly form).

Designer must do a twice monthly inspection (twice-weekly form) & site visits.